Stellar Stories — Team Task Breakdown

Melbourne Cultural Heritage Star Map · 72-Hour Hackathon · 4-Person Team

# Person 1 — Star Canvas & Visualization Engineer

Core responsibility: Build the interactive star map — the centerpiece of the project. Most technically demanding role.

## Phase 1 (0–24h)

| # | Task | Details / Notes |
| --- | --- | --- |
| 1 | Set up React project scaffold | Configure D3.js (recommended, 2D) or Three.js (3D alternative) |
| 2 | Implement dark starfield background | Canvas/SVG with particle noise, slow drift animation, parallax effect |
| 3 | Render star positions from JSON | Position mapping: lat/lng → canvas coordinates (artistic, not precise) |
| 4 | Define star visual properties | Size = significance, brightness = age, color = constellation group ⚠️ Dependency: Needs first batch of JSON data from P3 |

## Phase 2 (24–48h)

| # | Task | Details / Notes |
| --- | --- | --- |
| 1 | Constellation connection lines | Glowing lines between stars in the same constellation Hover a constellation group → highlights its connections, dims the rest |
| 2 | Zoom and pan interactions | Mouse wheel + drag Zoom in: stars enlarge, show name labels Zoom out: stars reduce to glowing dots only |
| 3 | Click-to-focus transition | Camera zooms to selected star with smooth animation ➡️ Output: Emits click event for P2’s detail panel |

## Phase 3 (48–72h)

| # | Task | Details / Notes |
| --- | --- | --- |
| 1 | Integrate timeline filter | Connect to P2’s timeline slider Stars outside the range fade out (not disappear abruptly) |
| 2 | Performance optimization | Visual polish: glow effects, twinkling, shooting star particles |
| 3 | Responsive adaptation | Ensure it works on both projector and laptop screens for demo |

# Person 2 — Interface & Interaction Designer

Core responsibility: Build all UI panels, controls, and the overall layout shell. Define the visual design system.

## Phase 1 (0–24h)

| # | Task | Details / Notes |
| --- | --- | --- |
| 1 | Design overall UI layout | Quick wireframe in Figma Full-screen star canvas + slide-out detail panel + bottom timeline bar |
| 2 | Build detail side panel | Semi-transparent frosted glass background Contents: landmark name, year, photo, story text, constellation tag |
| 3 | Define global style system | Dark theme color palette, font choices (Inter / Noto Sans SC), spacing rules |

## Phase 2 (24–48h)

| # | Task | Details / Notes |
| --- | --- | --- |
| 1 | Build timeline slider component | Fixed at bottom, shows year markers (e.g., 1835–2025) Real-time filtering on drag ➡️ Output: Sends year range to P1’s canvas |
| 2 | Build constellation legend panel | Top-left or top-right corner Lists all constellation groups, clickable to highlight on map |
| 3 | Integration with P1 | Click star → open panel Close panel → camera pulls back |

## Phase 3 (48–72h)

| # | Task | Details / Notes |
| --- | --- | --- |
| 1 | Integrate P4’s submission form | “Light a New Star” form as a modal overlay |
| 2 | Add onboarding tutorial | Brief tooltip walkthrough for first-time visitors |
| 3 | Overall UI polish | Transitions, loading states, empty states, micro-interactions |

# Person 3 — Data & Content Strategist

Core responsibility: Research Melbourne landmarks, write all content, structure the data, and prepare the demo presentation. Most time-sensitive in Phase 1.

## Phase 1 (0–24h) ⚠️ MOST URGENT

| # | Task | Details / Notes |
| --- | --- | --- |
| 1 | Select 15–20 Melbourne landmarks | Cover diverse eras: Indigenous sites, colonial period, Victorian era, post-war modern, contemporary |
| 2 | Compile data for each landmark | Name, year built, lat/lng, 50–100 word story ➡️ Output: Deliver first JSON batch to P1 within 12–16 hours |
| 3 | Design 4–5 constellation groupings | “Gold Rush Glow” — Gold rush era buildings “First Voices” — Indigenous cultural sites “Victorian Crown” — Victorian era landmarks “New Wave” — Modern architecture “Sacred Ground” — Religious and spiritual sites |

## Phase 2 (24–48h)

| # | Task | Details / Notes |
| --- | --- | --- |
| 1 | Source images | 1 high-quality image per landmark (Creative Commons or original photos) |
| 2 | Write constellation narratives | 2–3 sentence narrative for each constellation describing the shared theme |
| 3 | Finalize JSON data | Complete all fields: id, name, year, lat, lng, constellation, story, imageUrl, significance |

## Phase 3 (48–72h)

| # | Task | Details / Notes |
| --- | --- | --- |
| 1 | Write project README | Introductory copy for the demo and repository |
| 2 | Prepare demo script | 3–5 min flow: Opening → star canvas → click a star → constellation → light a new star live |
| 3 | Proofread & verify | Check all content for accuracy and historical correctness |

# Person 4 — Feature Integration & AI Engineer

Core responsibility: Build user contribution feature, integrate Claude AI, handle deployment, and ensure the demo runs smoothly.

## Phase 1 (0–24h)

| # | Task | Details / Notes |
| --- | --- | --- |
| 1 | Build “Light a New Star” form | Input fields: landmark name, year, your story, upload photo (optional) |
| 2 | Set up Claude API integration | Sonnet model is sufficient Purpose: AI auto-polishes user stories + generates structured card content |
| 3 | Design prompt template | “Rewrite the following user-submitted landmark story into a 50–80 word cultural heritage card description. Maintain a warm, narrative tone...” |

## Phase 2 (24–48h)

| # | Task | Details / Notes |
| --- | --- | --- |
| 1 | Post-submission animation | New star “lights up” on the canvas after submission ⚠️ Dependency: Coordinate with P1 on adding stars dynamically |
| 2 | Search & filter functionality | Search landmarks by name, highlight results on canvas |
| 3 | Data persistence | localStorage or simple JSON server (sufficient for demo) |

## Phase 3 (48–72h)

| # | Task | Details / Notes |
| --- | --- | --- |
| 1 | End-to-end testing | Walk through all user flows completely |
| 2 | Deploy to Vercel/Netlify | Ensure accessible online on demo day |
| 3 | Prepare demo stories | 2–3 pre-written user stories for live presentation Demo moment: “light a new star” live to showcase AI generation |